AT A SPECIAL MEETING

of the Town Board of the Town of Newburgh held

at 1496 Route 300 in said township at 10:00 a.m.

on Tuesday the 14th day of January, 2020.

Present		Gilbert J. Piaquadio, Supervisor

Elizabeth J. Greene, Councilwoman

Paul I. Ruggiero, Councilman

James E. Presutti, Councilman

Scott M. Manley, Councilman

Also Present		Joseph P. Pedi, Town Clerk

Meeting called to order at 10:01 a.m.

1. ROLL CALL

2. PLEDGE OF ALLEGIANCE TO THE FLAG

3.  APPROVAL OF CHANGE ORDER TO THE HVAC SYSTEM AT 21 HUDSON PLAZA

Town Supervisor Piaquadio said the purpose of this Special Meeting is to

approve a change order to the HVAC system being installed at 21 Hudson Plaza.

Construction of the HVAC system is currently being done at 21 Hudson Plaza.

With the new addition of rooms which previously did not exist, the contractor,

Westar Tech Services of Middletown, New York, along with the Town Consultant,

Fusco Engineering and Land Surveying of Middletown, New York, recommend

additional work be done for the additional cost of $29,800.00

Councilman Presutti and Councilwoman Greene questioned why this work was

not discovered when the bid was originally submitted. Town Supervisor Piaquadio

replied  that these additions were not realized until the actual construction was

begun and conditions of the building layout was modified.

MOTION made by Councilman Ruggiero to approve the change order to the

HVAV system at 21 Hudson Plaza in the amount of $29,800.00.

Motion seconded by Councilman Manley.

VOTE: Councilwoman Greene – yes; Councilman Ruggiero – yes;

Councilman Presutti – yes;  Councilman Manley – yes; Supervisor Piaquadio – yes.

Motion approved, 5 yes; 0 no; 0 abstain; 0 absent.

4.  ADJOURNMENT

MOTION made by Councilman Presutti at 10:04 a.m. to adjourn the meeting.

Motion seconded by Councilwoman Greene.

VOTE: Councilwoman Greene – yes; Councilman Ruggiero – yes;

Councilman Presutti – yes;  Councilman Manley – yes; Supervisor Piaquadio – yes.

Motion approved, 5 yes; 0 no; 0 abstain; 0 absent.

Meeting adjourned at 10:04 a.m.

Respectfully submitted,

______________________________

Joseph P. Pedi

Town Clerk